SCRUM Meeting 7 for Project 3

Prepared by: Sudeep Sirivella

Meeting Date: 11/28/25

## Meeting Attendees

- Sudeep Sirivella

- Joshua Samuel

- Shashvat Chathapuram

- Sonith Guduru

## Meeting Agenda Items

- Do a status check on progress from previous tasks

- Plan out future tasks

- Delegate tasks

## Status Update Since Last Meeting

Accomplishments:

- Add error handling

- Add loading indicators

- Create API module

- Test all operations

- Add offline caching

- Build admin dashboard

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Gracefully handle API failures while displaying helpful messages. | Joshua & Sudeep | Yes |
| Show spinners or progress bars while you are extracting data. | Joshua & Shashvat | Yes |
| Write reusable functions for making API calls. | Joshua & Sonith | Yes |
| Verify add, edit, delete, and fetch are working from the UI. | Sudeep & Shashvat | Yes |
| Store temporary data so that the kiosk works during short outages. | Sudeep & Sonith | Yes |
| Add a backend UI to manage products and orders. | Shashvat & Sonith | Yes |

## Before The Next Meeting

Plans:

- Add product management tools

- Add admin login

- Write update helper script

- Add database test script

- Write component tests

- Write API tests

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Allow admins to easily add, edit, and delete items. | Joshua & Sudeep |
| Secure the dashboard with authentication. | Joshua & Shashvat |
| Write a quick script to update product information. | Joshua & Sonith |
| Make sure the data is valid and linked correctly. | Sudeep & Shashvat |
| Add tests to important frontend components. | Sudeep & Sonith |
| Verify that every backend endpoint works as expected. | Shashvat & Sonith |

## Minutes from Previous Meeting

Sudeep Sirivella called the meeting to order. The team reviewed the agenda, which included a status check, planning for the next meeting, and delegating remaining tasks. The team did a status update on all previous tasks which were focused on integrating the frontend and backend. All tasks were confirmed as completed. With the core integration complete, the team moved on to plan the goals for the next spring, focusing on polish, testing, and administration. The tasks were created and assigned to team members in pairs. Thus, the meeting was adjourned.