SCRUM Meeting 8 for Project 3

Prepared by: Sudeep Sirivella

Meeting Date: 12/1/25

## Meeting Attendees

- Sudeep Sirivella

- Joshua Samuel

- Shashvat Chathapuram

- Sonith Guduru

## Meeting Agenda Items

- Do a status check on progress from previous tasks

- Plan out future tasks

- Delegate tasks

## Status Update Since Last Meeting

Accomplishments:

- Add product management tools

- Add admin login

- Write update helper script

- Add database test script

- Write component tests

- Write API tests

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Allow admins to easily add, edit, and delete items. | Joshua & Sudeep | Yes |
| Secure the dashboard with authentication. | Joshua & Shashvat | Yes |
| Write a quick script to update product information. | Joshua & Sonith | Yes |
| Make sure the data is valid and linked correctly. | Sudeep & Shashvat | Yes |
| Add tests to important frontend components. | Sudeep & Sonith | Yes |
| Verify that every backend endpoint works as expected. | Shashvat & Sonith | Yes |

## Before The Next Meeting

Plans:

- Run usability testing

- Test on VM

- Check security vulnerabilities

- Configure kiosk

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Have users try the kiosk out and take notes on any issues or confusion. | Joshua & Sudeep |
| Performance and layout check on a device similar to the kiosk display. | Joshua & Shashvat |
| Test against SQL injection and cross-site script injection. | Joshua & Sonith |
| Configure the kiosk OS to run our code. | Sudeep & Shashvat |

## Minutes from Previous Meeting

Sudeep Sirivella called the meeting to order. The team reviewed the agenda, which included a status check on progress, planning future tasks, and delegating those tasks. The team confirmed that the previous tasks which were focused on polish, testing, and administration are completed. With the code application polished, the team moved on to plan the goals for the next meeting. The focus is now on expanding the admin functionality and implementing comprehensive testing. The tasks were established and assigned to team members in pairs. The meeting was then adjourned.