SCRUM Meeting 9 for Project 3

Prepared by: Sudeep Sirivella

Meeting Date: 12/6/25

## Meeting Attendees

- Sudeep Sirivella

- Joshua Samuel

- Shashvat Chathapuram

- Sonith Guduru

## Meeting Agenda Items

- Do a status check on progress from previous tasks

- Plan out future tasks

- Delegate tasks

## Status Update Since Last Meeting

Accomplishments:

- Run usability testing

- Test on VM

- Check security vulnerabilities

- Configure kiosk

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Have users try the kiosk out and take notes on any issues or confusion. | Joshua & Sudeep | Yes |
| Performance and layout check on a device similar to the kiosk display. | Joshua & Shashvat | Yes |
| Test against SQL injection and cross-site script injection. | Joshua & Sonith | Yes |
| Configure the kiosk OS to run our code. | Sudeep & Shashvat | Yes |

## Before The Next Meeting

Plans:

- Set up CI/CD pipeline

- Optimize app performance

- Deploy to kiosk hardware

- Write maintenance guide

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Automate builds, tests, and deployments for every commit. | Joshua & Sudeep |
| Compress images, reduce the bundle, and improve load speeds. | Joshua & Shashvat |
| Install and verify the application on the real kiosk system. | Joshua & Sonith |
| Document all setup, troubleshooting, and data updates. | Sudeep & Shashvat |

## Minutes from Previous Meeting

Sudeep Sirivella called the meeting to order. The team reviewed the agenda, which included a status check on progress from previous tasks, planning out future tasks, and delegating those tasks. The team did a status update on the tasks from the previous meeting, which were focused primarily on admin functionality and comprehensive testing. The tasks were completed successfully. With the application features and testing complete, the team moved on to plan the final sprint, focusing on usability, security, and deployment. These tasks were created and assigned to team members in pairs. Thus, the meeting was adjourned.